
****

Proposal for the Completion of Yana Foundation Website

08/05/2017

# 1.0 OVERVIEW OF PROPOSED SOFTWARE

The proposed software would be completed by Codeclicks Services It shall be managed by Codeclicks Services on agreement. And the software shall be customized to specific need and requirements.

# 2.0 PROPOSED SOLUTION

Our proposal is to

* **Analyze**
* **Design**
* **Develop**
* **Implement**
* **Maintain**

We shall carry out systems analysis to determine your requirements. Supply, implement, and customize, while maintaining acceptable information technological standards.

## 3 PRICING AND TIME ESTIMATE

**3.0 TIME**

The timing and phases for the development of the proposed Software is as follows

|  |  |  |
| --- | --- | --- |
| S/N | DESCRIPTION | TIME(DAYS) |
| 1. | Systems Analysis and Requirements Analyzing the functional requirement of the website | 2 |
| 2. | Systems Design This phase describes, in detail, the necessary specifications, features and operations that will satisfy the functional requirements of the proposed system which will be in place. | 3 |
| 3. | Development | 10 |
| 4 | Integration and Testing | 2 |
| 5 | Implementation | 1 |
|  | **TOTAL ESTIMATE** | **18** |

**3.1 PRICE**

|  |  |  |
| --- | --- | --- |
| S/N | DESCRIPTION | AMOUNT (N) |
| 1. | Design, Development and Customization | **180,700** |
| 2 | Data Gathering & Entry (from inception to Date) | **26,500** |
| 3. | Search Engine Optimization(SEO) | **36,200** |
|  |  |  |
|  | **TOTAL ESTIMATE** | **243,400.00** |
|  |  |  |
|  |  |  |

## 4.2 PAYMENT AND MILESTONES TERMS

The terms and conditions of payment shall be as follows:

4 weeks to 5 weeks for the whole implantation of the Software

|  |  |  |
| --- | --- | --- |
| **MILESTONE** | **DESCRIPTION** | **AMOUNT**  **(N)** |
| M1 | 50% on Sign-on | **121,700** |
| M2 | 35% on Completion Before integration of payment gateway. | **85,190** |
| M3 | 10% on Hosting | **24,340** |
| M4 | 5% testing and acceptance of service | **12,170** |
|  | **TOTAL ESTIMATE** | **243,400.00** |

**5.0 WARRANTY AND MAINTENANCE**

## 5.1 WARRANTY

As part of our effort in ensuring delivery of good services, we shall offer a one month FREE guaranty period on completion, final submission and acceptance of service. During this period, we shall be available to further ensure smooth operation of the system, and to assist technically on the system. Thereafter, we shall offer services under the following categories:

## 5.2 MAINTENANCE

To ensure full accomplishment of present and future objectives, it is necessary to ensure continuation of our services on the system after implementation and expiration of the warranty period. To this end we recommend a software support services as well as software enhancement services.

### 5.2.1 SOFTWARE SUPPORT SERVICES

Under the support services, we shall provide software support services EXCLUSIVELY on the proposed system as follows:

* Correction of any form, report, function or routine in the system
* Repairs and correction of any breakdown or corruption of databases

### 5.2.2 SOFTWARE ENHANCEMENT SERVICES

Under the enhancement services, we shall provide software enhancement EXCLUSIVELY on the proposed system as follows:

* Development of new sub-modules related to the system
* Development of any new form, report, function or routine in the system
* Integration to and of other modules
* Conversion of system environment
* Further training on the system

Akoh Ojochuma Victor



The Managing Director,

Codeclicks Services